BORDER HOP

Implementation Plan

Based on the BorderHop PRD & Design Handoff Analysis

Games With Friends  •  Version 1.0  •  March 2026

# 1. Executive Summary

Border Hop is a cooperative geography-strategy game where players navigate a world map from a start country to a destination country, moving one land border at a time under fog of war. This implementation plan breaks the build into 7 sequential phases, each producing a testable milestone. The plan is designed for a single engineer working in the existing Games With Friends SwiftUI codebase.

Implementation Phases at a Glance

| Phase | Deliverable | Complexity | Dependencies |
| --- | --- | --- | --- |
| 1: Foundation | Theme tokens, GameDefinition, file scaffold | Low | None |
| 2: Data Layer | Country graph, adjacency, GeoJSON parser, BFS | High | Phase 1 |
| 3: Map Renderer | Canvas map with fog of war, zoom/pan | High | Phase 2 |
| 4: Game Logic | ViewModel, timer, scoring, state machine | High | Phase 2 |
| 5: UI Screens | Difficulty, loading, gameplay HUD, results | Medium | Phases 3 + 4 |
| 6: Polish | Animations, haptics, confetti, sound cues | Medium | Phase 5 |
| 7: Accessibility | VoiceOver, Reduce Motion, Dynamic Type, dark mode | Medium | Phase 6 |

# 2. File Structure & Architecture

## 2.1 Module Layout

All Border Hop files live under Features/BorderHop/, following the established convention:

Features/BorderHop/

BorderHopGame.swift                    // GameDefinition + RootView

Models/

BorderHopCountry.swift               // Country node with adjacency

CountryGraph.swift                   // Adjacency graph + BFS

BorderHopDifficulty.swift            // Tier definitions

BorderHopRoundResult.swift           // Score + path data

ViewModels/

BorderHopViewModel.swift             // Game state + timer + scoring

Views/

BorderHopDifficultyView.swift        // Difficulty selection screen

BorderHopLoadingView.swift           // Start/destination reveal

BorderHopGameView.swift              // Map + HUD overlay

BorderHopResultsView.swift           // Score + path + facts

Components/

MapRenderer.swift                    // GeoJSON -> Path projection

ZoomableMapView.swift                // UIScrollView representable

MapCanvasView.swift                  // Canvas drawing layer

StopwatchView.swift                  // Count-up timer

PathComparisonCard.swift             // Actual vs optimal

FunFactCard.swift                    // Fun facts display

ScoreBreakdownCard.swift             // Score details

TapDisambiguationMenu.swift          // Small country resolver

ConfettiOverlay.swift                // Victory particles

Data/

BorderHopGeoData.swift               // GeoJSON loader

countries.geojson                    // Natural Earth 110m

country_adjacency.json               // Land border graph

country_fun_facts.json               // 2-3 facts per country

## 2.2 Existing Files to Modify

| File | Change | Reason |
| --- | --- | --- |
| Theme/AppTheme.swift | Add static let compassRose = Color(hex: "D4785A") | New accent color token |
| Theme/GameTheme.swift | Add static let borderHop = GameTheme(...) | Game theme registration |
| Features/GameHub/GameRegistry.swift | Add AnyGameDefinition(BorderHopGame()) | Hub listing |
| DESIGN_GUIDE.md | Add Border Hop to color mapping table | Documentation |

## 2.3 Architecture Diagram

The module follows the established Observable + state-based navigation pattern:

GameHub → BorderHopGame.makeRootView()

└─ BorderHopRootView (@State viewModel)

├─ .menu      → BorderHopDifficultyView

├─ .loading   → BorderHopLoadingView

├─ .playing   → BorderHopGameView (Map + HUD)

└─ .results   → BorderHopResultsView

BorderHopViewModel (@Observable @MainActor)

├─ CountryGraph (adjacency, BFS pathfinding)

├─ MapRenderer (GeoJSON → Paths, projection)

├─ Timer (0.1s tick, count-up stopwatch)

└─ ScoringEngine (efficiency + time + streak)

# 3. Phase 1: Foundation & Scaffolding

Goal: Register Border Hop in the app with placeholder views and establish the theme tokens. The game card should appear in the GameHub and navigate to a placeholder.

## 3.1 Theme Token Registration

AppTheme.swift

// Add to MARK: - Game Accent Colors

static let compassRose = Color(hex: "D4785A")

GameTheme.swift

static let borderHop = GameTheme(

accentColor: AppTheme.compassRose,

name: "Border Hop",

iconName: "globe.europe.africa.fill"

)

## 3.2 GameDefinition Conformance

BorderHopGame.swift

struct BorderHopGame: GameDefinition {

let id = "border-hop"

let name = "Border Hop"

let description = "Navigate the world one border at a time"

let iconName = "globe.europe.africa.fill"

let accentColor = GameTheme.borderHop.accentColor

func makeRootView() -> AnyView { AnyView(BorderHopRootView()) }

}

## 3.3 Root View State Machine

BorderHopRootView.swift

enum BorderHopPhase {

case menu, loading, playing, results

}

struct BorderHopRootView: View {

@State private var viewModel = BorderHopViewModel()

@Environment(\.scenePhase) private var scenePhase

var body: some View {

Group {

switch viewModel.phase {

case .menu:    BorderHopDifficultyView(viewModel: viewModel)

case .loading: BorderHopLoadingView(viewModel: viewModel)

case .playing: BorderHopGameView(viewModel: viewModel)

case .results: BorderHopResultsView(viewModel: viewModel)

}

}

.onChange(of: scenePhase) { /* pause/resume timer */ }

}

}

## 3.4 GameRegistry Update

// In GameRegistry.allGames(), add:

AnyGameDefinition(BorderHopGame()),

## 3.5 Phase 1 Milestone Test

- Build succeeds with no warnings

- Border Hop card appears in GameHub with Compass Rose accent and globe icon

- Tapping card navigates to placeholder difficulty selection screen

- Back navigation returns to GameHub

# 4. Phase 2: Data Layer & Graph

Goal: Build the country adjacency graph, GeoJSON parser, BFS pathfinder, route generator, and scoring engine. All purely logic — no UI.

## 4.1 BorderHopCountry Model

BorderHopCountry.swift

struct BorderHopCountry: Identifiable, Codable, Hashable {

let id: String              // ISO 3166-1 alpha-3 ("FRA")

let name: String            // Display name ("France")

let alternateNames: [String] // ["République française"]

let region: String           // "Europe", "Asia", etc.

let subRegion: String        // "Western Europe"

let centroid: Coordinate     // lat/lon for map placement

let neighbors: [String]      // Adjacent country IDs

let funFacts: [String]       // 2-3 curated facts

}

struct Coordinate: Codable, Hashable {

let latitude: Double

let longitude: Double

}

## 4.2 CountryGraph

Core Methods

| Method | Signature | Purpose |
| --- | --- | --- |
| init | init(countries: [BorderHopCountry]) | Build adjacency lookup from country array |
| neighbors | func neighbors(of id: String) -> [BorderHopCountry] | Return adjacent countries |
| shortestPath | func shortestPath(from: String, to: String) -> [String]? | BFS shortest path |
| generateRoute | func generateRoute(difficulty: BorderHopDifficulty) -> Route | Random start/dest pair |
| allReachable | func allReachable(from: String) -> Set<String> | BFS flood fill for validation |

BFS Implementation

Standard breadth-first search using a queue and visited set. Returns the path as [String] of country IDs. The generateRoute method:

- Filter countries by difficulty tier region rules

- Select random start from eligible set

- BFS from start to find all reachable countries

- Filter reachable by minimum hop distance for tier

- Select random destination from filtered set

- Cache BFS result as optimal path for scoring

## 4.3 Difficulty Tier Definitions

BorderHopDifficulty.swift

| Tier | Region Rule | Min Hops | Benchmark Time | Badge Color |
| --- | --- | --- | --- | --- |
| easy | Same region | 3 | 90 seconds | AppTheme.success |
| medium | Adjacent regions | 5 | 75 seconds | AppTheme.warning |
| hard | Cross-continental | 8 | 120 seconds | AppTheme.coralRed |
| expert | Maximum distance | 12 | 150 seconds | AppTheme.electricIndigo |

enum BorderHopDifficulty: String, CaseIterable, Identifiable {

case easy, medium, hard, expert

var id: String { rawValue }

var regionRule: RegionRule { ... }

var minHops: Int { ... }

var benchmarkTime: TimeInterval { ... }

var displayName: String { ... }

var description: String { ... }

var badgeColor: Color { ... }

}

## 4.4 Scoring Engine

Formulas from PRD

Efficiency = (optimalHops / actualHops) × 100

TimeBonus  = max(0, (benchmark - elapsed) / benchmark × 50)

Streak     = 1.0 + (N-1) × 0.1, capped at 2.0

RoundScore = (Efficiency + TimeBonus) × StreakMultiplier

Max possible = 150 × 2.0 = 300 points

BorderHopRoundResult.swift

struct BorderHopRoundResult {

let difficulty: BorderHopDifficulty

let startCountry: String

let destinationCountry: String

let actualPath: [String]

let optimalPath: [String]

let elapsedTime: TimeInterval

let efficiency: Double        // 0-100

let timeBonus: Double          // 0-50

let streakMultiplier: Double   // 1.0-2.0

var totalScore: Double { (efficiency + timeBonus) * streakMultiplier }

}

## 4.5 GeoJSON Parser

BorderHopGeoData.swift

Loads and parses the bundled Natural Earth 110m GeoJSON. Extracts MultiPolygon coordinates for each country feature and maps them to BorderHopCountry IDs.

struct GeoFeature: Identifiable {

let id: String                          // ISO alpha-3

let polygons: [[Coordinate]]            // Outer rings only

let boundingBox: CGRect                 // For hit testing

let centroid: Coordinate                // Label placement

}

class BorderHopGeoData {

static func loadFeatures() -> [GeoFeature] { ... }

static func loadCountries() -> [BorderHopCountry] { ... }

}

## 4.6 Phase 2 Milestone Test

- Unit test: CountryGraph loads ~175 countries with land borders

- Unit test: BFS finds shortest path France → Poland (expected: ~3-4 hops)

- Unit test: Route generator produces valid routes for all 4 difficulty tiers

- Unit test: Scoring formulas match PRD examples

- Unit test: GeoJSON parser extracts polygon data for all countries

- Unit test: No island nations (Japan, Australia, UK) appear as start/destination

# 5. Phase 3: Map Renderer

Goal: Render the interactive world map with fog of war, zoomable/pannable viewport, country state visualization, and tap interaction.

## 5.1 Rendering Architecture

Three layers compose the map:

| Layer | Implementation | Responsibility |
| --- | --- | --- |
| MapRenderer | Pure Swift class | GeoJSON → CGPath projection, coordinate transforms, hit testing |
| MapCanvasView | SwiftUI Canvas | GPU-accelerated drawing of 170+ country shapes with state-based styling |
| ZoomableMapView | UIViewRepresentable wrapping UIScrollView | Pinch-to-zoom, pan, momentum, rubber-banding |

## 5.2 MapRenderer

Projection

Use Equirectangular projection (simplest, good enough for a game map). Map lat/lon directly to x/y coordinates with a configurable scale factor.

func project(_ coord: Coordinate, into size: CGSize) -> CGPoint {

let x = (coord.longitude + 180) / 360 * size.width

let y = (90 - coord.latitude) / 180 * size.height

return CGPoint(x: x, y: y)

}

Key Methods

| Method | Purpose |
| --- | --- |
| buildPaths(features:, canvasSize:) | Pre-compute CGPath for each country at given canvas size |
| hitTest(point:, in features:) -> String? | Find country ID at tap point using CGPath.contains() |
| boundingBox(for countryIds:) -> CGRect | Calculate rect enclosing given countries for auto-zoom |
| centroid(for countryId:) -> CGPoint | Screen-space centroid for label/icon placement |

## 5.3 MapCanvasView

SwiftUI Canvas draws all country shapes in a single render pass. The Canvas receives a dictionary of country states from the ViewModel and applies visual treatments per the Design Handoff:

Canvas { context, size in

// 1. Draw ocean background

// 2. For each country feature:

//    - Look up state (fogged/frontier/visited/current/destination)

//    - Fill path with state-specific color

//    - Stroke path with state-specific border

//    - Draw label at centroid if state allows

// 3. Draw trail lines connecting visited countries

// 4. Draw player marker at current country centroid

// 5. Draw destination flag icon

}

## 5.4 ZoomableMapView (UIViewRepresentable)

Wraps UIScrollView for native iOS zoom behavior:

| Property | Value |
| --- | --- |
| minimumZoomScale | 1.0 |
| maximumZoomScale | 8.0 |
| Initial zoom | 2.0, centered on start country |
| Content size | Canvas render size (e.g., 2000×1000pt for world map) |
| Bounce | Enabled (rubber-band at edges) |
| Double-tap | Toggle 1.0× ↔ 4.0× via UITapGestureRecognizer |
| Tap handling | Single tap → convert to canvas coordinates → hit test → delegate to ViewModel |

Auto-Zoom on Move

When player moves to a new country, calculate bounding box of current country + all its neighbors, add 20% padding, and animate UIScrollView to that rect using scrollRectToVisible(_:animated:).

## 5.5 Country State Rendering

The ViewModel maintains a Dictionary<String, CountryState> that the Canvas reads:

enum CountryState {

case fogged

case frontier

case visited

case current

case destination

}

Each state maps to fill color, stroke style, label visibility, and special effects as defined in the Design Handoff Section 4.2. The Canvas uses @Environment(\.colorScheme) to select light/dark variants.

## 5.6 Phase 3 Milestone Test

- Map renders all ~175 countries with correct shapes at 1:110m resolution

- Pinch-to-zoom works smoothly from 1× to 8×

- Pan with momentum and rubber-banding at edges

- Double-tap toggles between 1× and 4×

- Tap on a country returns correct country ID via hit testing

- Fog of war: only designated countries are visible, rest are dimmed

- Country labels appear at centroids for non-fogged countries

- Dark mode: ocean and country colors adapt correctly

# 6. Phase 4: Game Logic (ViewModel)

Goal: Implement the core game state machine, stopwatch timer, move validation, backtrack penalty, and scoring integration.

## 6.1 BorderHopViewModel

@MainActor @Observable

class BorderHopViewModel {

Published State

| Property | Type | Purpose |
| --- | --- | --- |
| phase | BorderHopPhase | Current screen (.menu/.loading/.playing/.results) |
| selectedDifficulty | BorderHopDifficulty | Player's chosen tier |
| currentCountryId | String | ISO code of current position |
| destinationCountryId | String | ISO code of target |
| countryStates | Dictionary<String, CountryState> | Visual state of every country on map |
| actualPath | [String] | Countries visited in order |
| elapsedTime | TimeInterval | Stopwatch count-up value |
| hopCount | Int | Number of moves made |
| currentStreak | Int | Consecutive successful rounds |
| roundResult | BorderHopRoundResult? | Populated when round ends |

Private State

| Property | Type | Purpose |
| --- | --- | --- |
| graph | CountryGraph | Adjacency graph for pathfinding |
| mapRenderer | MapRenderer | GeoJSON projection and hit testing |
| optimalPath | [String] | BFS-computed shortest path |
| timer | Timer? (@ObservationIgnored) | 0.1s tick for stopwatch |
| benchmarkCrossed | Bool | Track if benchmark haptic has fired |
| lastBenchmarkPulse | TimeInterval | Track 30s interval haptics |

## 6.2 State Machine

.menu

│ selectDifficulty() + startGame()

▼

.loading

│ 2.5s auto-transition or tap

▼

.playing

│ moveToCountry() / backtrack() / arriveAtDestination()

▼

.results

│ playAgain() → .loading

│ changeDifficulty() → .menu

└ returnToHub() → dismiss

## 6.3 Key Methods

| Method | Logic |
| --- | --- |
| startGame() | Generate route via graph, compute optimal path, set initial states (start = current, dest = destination, start neighbors = frontier, all else = fogged), start timer |
| moveToCountry(_ id: String) | Validate id is frontier, update path, set previous = visited, set new = current, reveal new neighbors as frontier, re-fog any orphaned frontiers, increment hop count, check if destination reached |
| backtrack(to id: String) | Validate id is visited, add +5s penalty, recalculate path, update states, re-fog abandoned frontier countries |
| handleTap(at point: CGPoint) | Hit test via MapRenderer, determine country state, route to moveToCountry/backtrack/ignore |
| arriveAtDestination() | Stop timer, calculate scoring, populate roundResult, transition to .results |
| pauseGame() / resumeGame() | Invalidate/restart timer, track elapsed offset |

## 6.4 Timer Implementation

Count-up stopwatch using Timer.scheduledTimer with 0.1s interval:

private func startTimer() {

let startDate = Date()

timer = Timer.scheduledTimer(withTimeInterval: 0.1, repeats: true) {

self.elapsedTime = Date().timeIntervalSince(startDate) + self.pauseOffset

self.checkBenchmarkCrossing()

}

}

The timer is marked @ObservationIgnored to prevent observation overhead on 0.1s ticks. Only elapsedTime is published.

## 6.5 Phase 4 Milestone Test

- Start game → route generated, initial fog of war correct

- Tap frontier country → move succeeds, neighbors revealed, hop count increments

- Tap fogged country → no movement

- Tap visited country → backtrack prompt, +5s penalty applied

- Timer counts up, display updates every 0.1s

- Arrive at destination → timer stops, score calculated correctly

- Pause/resume works when app backgrounds

# 7. Phase 5: UI Screens

Goal: Build all 4 game screens with correct layout, typography, spacing, and shared component integration per the Design Handoff.

## 7.1 Difficulty Selection (BorderHopDifficultyView)

Pattern: BorderBlitzMenuView. ScrollView > VStack with hero icon, difficulty cards, start button.

Component Mapping

| UI Element | Component | Token/Config |
| --- | --- | --- |
| Background | GameBackground(gameTheme: .borderHop) | 8% accent tint |
| Title | Text("Border Hop") | AppTheme.Typography.hero, deepCharcoal |
| Subtitle | Text("Navigate from country...") | AppTheme.Typography.body, mediumGray |
| Hero icon | ZStack { Circle + Image } | 150pt, gradient fill, .system(size: 70) |
| Difficulty cards | VStack of BorderHopDifficultyButton | .gameCard(), .pressable(), .staggeredAppear() |
| Start button | PrimaryButton | "Start Game", icon: "play.fill" |

## 7.2 Loading / Reveal (BorderHopLoadingView)

Centered VStack showing start → destination reveal with staggered animations. Auto-transitions after 2.5s or on tap.

- Start: mappin.circle.fill (44pt, accent) + "START" (caption) + country name (sectionHeader)

- Arrow: arrow.down (32pt, accent 50%)

- Destination: flag.checkered (44pt, medalGold) + "DESTINATION" + country name

- All items: .staggeredAppear(index: 0/1/2)

- HapticManager.medium() on appear

## 7.3 Gameplay (BorderHopGameView)

Full-screen ZStack: Map + Top HUD + Bottom Bar. Navigation bar hidden.

Top HUD Bar

- Close button: xmark.circle.fill, .title3, white at 80%, taps viewModel.quitGame()

- StopwatchView: M:SS format, .monospacedDigit(), capsule with .ultraThinMaterial

- Hop counter: figure.walk + count in capsule

- Streak badge (when > 1): flame.fill + count in orange capsule

Bottom Destination Bar

- flag.checkered (medalGold) + "Destination: [Name]" (cardTitle, white) + hop count (detail)

- .ultraThinMaterial background, extends under bottom safe area

StopwatchView Component

struct StopwatchView: View {

let elapsed: TimeInterval

private var color: Color {

if elapsed < 120 { return .white }

else if elapsed < 300 { return AppTheme.warning }

else { return AppTheme.error }

}

// Format as M:SS, animate color changes

}

## 7.4 Results (BorderHopResultsView)

ScrollView with 5 staggered sections:

A: Celebration Header

- Efficiency rating icon (star.fill / checkmark.circle / arrow.triangle.branch)

- "Route Complete!" in .sectionHeader with scale-in animation

B: ScoreBreakdownCard

- Efficiency row: arrow.triangle.branch icon, "X / Y hops", score points

- Time Bonus row: clock.fill icon, elapsed time, bonus points

- Streak row: flame.fill icon, multiplier value

- Divider + Total with AnimatedScoreText in accent color

C: PathComparisonCard

- Two-column layout: "Your Path" (accent) vs "Optimal" (success green)

- Vertical chain of country names connected by 1pt lines with 4pt circle nodes

D: FunFactCard

- warmGold at 8% opacity fill with 20% opacity border

- lightbulb.fill icon + "Fun Facts" header + em-dash bulleted facts

E: Action Buttons

- PrimaryButton("Play Again") → viewModel.playAgain()

- SecondaryButton("Change Difficulty") → viewModel.changeDifficulty()

- SecondaryButton("Back to Home") → dismiss environment action

## 7.5 Phase 5 Milestone Test

- All 4 screens render with correct typography, spacing, and accent colors

- Difficulty selection highlights selected tier and enables start button

- Loading screen auto-transitions after 2.5s

- Gameplay HUD overlays map correctly, stopwatch counts up

- Results screen shows score breakdown with correct values

- Path comparison displays actual vs optimal paths

- All buttons trigger correct ViewModel state transitions

- All shared components (PrimaryButton, .gameCard(), .pressable()) used correctly

# 8. Phase 6: Animation & Polish

Goal: Add all animations, haptics, transitions, and visual effects defined in the Design Handoff.

## 8.1 Map Animations

| Animation | Timing | Implementation |
| --- | --- | --- |
| Fog → Frontier reveal | 0.4s ease-out, 0.05s stagger | Animate fill opacity + stroke scale per neighbor |
| Frontier → Current | 0.3s spring(0.3, 0.7) | Fill solidifies, marker drops in |
| Current → Visited | 0.3s ease-out | Fill fades, stroke dashes, trail draws via trim |
| Camera auto-zoom | 0.5s easeInOut | UIScrollView.scrollRectToVisible animated |
| Frontier pulse glow | 1.5s repeating | Shadow radius cycles 0–8pt on frontier countries |
| Destination float | 2.0s repeating | Flag icon offset cycles ±2pt vertical |

## 8.2 Haptic Feedback Integration

Wire all 9 haptic moments from the Design Handoff into ViewModel and View callbacks:

- moveToCountry(): HapticManager.medium() on tap, .light() on first neighbor reveal

- handleTap() on fogged: HapticManager.light()

- confirmBacktrack(): HapticManager.error()

- arriveAtDestination(): HapticManager.success()

- DifficultyView selection: HapticManager.selection()

- Start game: HapticManager.medium()

- Timer benchmark crossing: HapticManager.heavy(), repeat every 30s

## 8.3 Screen Transitions

- Menu → Loading: .asymmetric(insertion: .move(edge: .trailing), removal: .opacity)

- Loading → Playing: .move(edge: .trailing) after 2.5s

- Playing → Results: .scale.combined(with: .opacity) after victory celebration

- Results → Loading (play again): .move(edge: .trailing)

- Results → Menu: .move(edge: .leading)

## 8.4 Victory Celebration

- Destination pulses: scale 1.0→1.1→1.0 spring, fill → medalGold (0–600ms)

- ConfettiOverlay: 20–30 SF Symbol particles (star.fill, flag.fill, globe) falling with random rotation (200–1500ms)

- Transition to results at 1500ms

## 8.5 Backtrack Penalty Visual

- Inline banner slides down from top with .ultraThinMaterial

- On confirm: stopwatch display flashes AppTheme.error for 0.3s

- Abandoned frontier countries re-fog with 0.5s ease-in

## 8.6 Phase 6 Milestone Test

- Neighbor reveal animates with staggered fog-peel effect

- Camera smoothly auto-zooms on each move

- Stopwatch color transitions from white → yellow → red

- All 9 haptic moments fire correctly

- Victory confetti plays, then transitions to results

- Backtrack banner appears and penalty visual fires

- Screen transitions are smooth and direction-correct

# 9. Phase 7: Accessibility & Edge Cases

Goal: Ensure Border Hop is fully accessible and handles all edge cases gracefully.

## 9.1 VoiceOver

| Element | Label | Trait |
| --- | --- | --- |
| Frontier country | "[Name], frontier, double tap to move" | .isButton |
| Visited country | "[Name], visited, double tap to backtrack" | .isButton |
| Fogged country | Hidden via .accessibilityHidden(true) | — |
| Current country | "You are in [Name]" | .isStaticText |
| Destination | "Destination: [Name]" | .isStaticText |
| Stopwatch | "Elapsed: [M] minutes [S] seconds" | .updatesFrequently |
| Hop counter | "[N] hops taken" | .updatesFrequently |

Alternative List Mode

When VoiceOver is active, provide a toggleable list view of frontier countries as accessible buttons. This enables complete gameplay without visual map interaction. Activated via a button in the top HUD bar (only visible when VoiceOver is running).

## 9.2 Reduce Motion

Check @Environment(\.accessibilityReduceMotion) and disable:

- Pulsing glow on frontiers → static gold border

- Confetti overlay → static "Route Complete!" banner

- Camera pan/zoom animations → instant jumps

- Fog reveal stagger → instant reveal

- Trail line drawing → instant trail

- Haptics still fire (not visual motion)

## 9.3 Dynamic Type

- All text: AppTheme.Typography tokens (Dynamic Type enabled)

- Map labels: @ScaledMetric for font size

- HUD capsules: @ScaledMetric minimum height, never below 44pt

- Results: ScrollView accommodates any scaling

## 9.4 Dark Mode

- All views check @Environment(\.colorScheme)

- Map ocean: #E8E4DF (light) / #1C1C1E (dark)

- Country fills: adjusted opacity per state (see Design Handoff 4.3)

- HUD materials: .ultraThinMaterial auto-adapts

- Labels: deepCharcoal (light) / white (dark)

## 9.5 Edge Cases

| Case | Handling |
| --- | --- |
| Dense regions (Europe) | Auto-zoom 3–4×; tap disambiguation menu for overlapping countries |
| Micro-states as start/dest | Excluded from Easy/Medium route generation; valid as waypoints |
| Dead-end countries (Portugal) | Route generator ensures min hops for tier; avoids trivially short routes |
| App backgrounding | Timer pauses on .background scenePhase, resumes on .active |
| Very long elapsed time | Stopwatch formats as MM:SS, wraps to H:MM:SS after 60 minutes |
| Country with no path | Route generator BFS validates reachability before selecting destination |
| Rapid tapping | Debounce taps with 300ms cooldown after each move |

## 9.6 Phase 7 Milestone Test

- VoiceOver: Navigate all frontier countries, complete a round using only VoiceOver

- Reduce Motion: All animations disabled, gameplay fully functional

- Dynamic Type: Largest accessibility size, all text readable, no clipping

- Dark mode: Full round playthrough, all states visually correct

- Dense region: Europe route, auto-zoom and disambiguation work

- Backgrounding: Timer pauses and resumes correctly

# 10. Data Sourcing & Bundling

## 10.1 Required Data Files

| File | Source | Size | Format |
| --- | --- | --- | --- |
| countries.geojson | Natural Earth 1:110m | ~800KB | GeoJSON MultiPolygon |
| country_adjacency.json | CIA World Factbook + Natural Earth | ~15KB | { id: [neighbor_ids] } |
| country_fun_facts.json | Original content from public domain sources | ~50KB | { id: [facts] } |

## 10.2 Country Adjacency Data

~175 countries with land borders. Excludes island nations (Japan, Australia, UK, New Zealand, Iceland, Madagascar, Sri Lanka, etc.) from playable set. Island nations render as fogged decorative shapes on the map.

Adjacency derived from Natural Earth shared boundaries. Cross-validated against CIA World Factbook land border listings.

## 10.3 Fun Facts Pipeline

~400-525 original fun facts (2-3 per country). Sourced from public domain: CIA World Factbook, Library of Congress, Smithsonian Open Access. Rewritten as original content consistent with existing IP ownership strategy.

Facts should be surprising, conversation-sparking, and verifiable. Examples:

- Lesotho: The only country entirely above 1,000 meters elevation

- Mongolia: Has the lowest population density of any sovereign nation

- Liechtenstein: Rents out the entire country for corporate events ($70,000/night)

## 10.4 GeoJSON Processing

Natural Earth 110m data needs preprocessing before bundling:

- Download ne_110m_admin_0_countries.geojson from naturalearthdata.com

- Filter to countries with land borders only for adjacency

- Simplify polygons if needed (110m is already quite simplified)

- Map Natural Earth ISO_A3 codes to our country ID system

- Extract centroids for label placement

- Bundle as countries.geojson in app Data/ folder

# 11. Risk Register & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Canvas performance with 170+ paths at 8× zoom | High | Medium | Profile early; use pre-rasterized tiles at high zoom if needed; reduce polygon complexity |
| GeoJSON parsing time on older devices | Medium | Low | Parse once at first launch, cache as binary; show GameSpinner during load |
| Small country touch targets in Europe | Medium | High | Tap disambiguation menu; auto-zoom to 3-4× in dense regions; minimum 44pt hit area |
| Fun fact volume (400+ facts to write) | Low | Medium | Start with 1 fact per country for v1; expand post-launch |
| Adjacency data accuracy | High | Low | Cross-validate against CIA World Factbook; automated test for graph connectivity |
| Timer drift on background/resume | Medium | Low | Use Date-based elapsed calculation, not accumulating ticks |

# 12. Recommended Implementation Order

Each phase produces a testable milestone. Phases are sequential due to dependencies.

| Order | Phase | Key Output | Builds On |
| --- | --- | --- | --- |
| 1 | Foundation | Game appears in hub, placeholder screens | — |
| 2 | Data Layer | Country graph, BFS, scoring, GeoJSON parser | Phase 1 |
| 3 | Map Renderer | Interactive zoomable map with fog of war | Phase 2 |
| 4 | Game Logic | Full game loop: start → move → arrive → score | Phase 2 |
| 5 | UI Screens | All 4 screens with correct layout and components | Phases 3 + 4 |
| 6 | Polish | Animations, haptics, transitions, confetti | Phase 5 |
| 7 | Accessibility | VoiceOver, Reduce Motion, Dynamic Type, dark mode | Phase 6 |

Note: Phases 3 and 4 can be developed in parallel since they share the Phase 2 data layer but are otherwise independent. Phase 3 is pure rendering; Phase 4 is pure logic. They converge in Phase 5 when the GameView wires the map to the ViewModel.